## Slide 1: SKA Project Management
Planning for the SKA, contractual and politic aspects.
Nick Rees
Head of Computing and Software
5th April 2018

## Slide 2: Square Kilometre Array
3 sites; 2 telescopes + HQ
1 Observatory
Design Phase: > €170M; 600 scientists+engineers
Phase 1
Construction: 2018 – 2024
Construction cost cap: €674.1M (inflation-adjusted)
Operations cost: €80-100M/yr
Phase 2:
start mid-2020s
~2000 dishes across 3500km of Southern Africa
Major expansion of SKA1-Low across Western Australia

## Slide 3: HQ in UK; telescopes in AU & SA
SKA1-LOW: 50 – 350 MHz
Phase 1: ~130,000 antennas
across 65km
SKA1-Mid: 350 MHz – 24 GHz
Phase 1: 200 15-m dishes across 150 km
Construction: 2018 – 2024; Cost cap: €675M

## Slide 4: SKA Pre-construction Consortia

## Slide 5: SKA Organisation: 10 countries, more to join
Australia (DoI&S)
Canada (NRC-HIA)
China (MOST)
India (DAE)
Italy (INAF)
Netherlands (NWO)
New Zealand (MED)
South Africa (DST)
Sweden (Chalmers)
UK (STFC)
Interested Countries:
France
Germany
Japan
Korea
Malta
Portugal
Spain
Switzerland
USA
Contacts:
Mexico
Brazil
Ireland
Russia

## Slide 6: Future SKA governance structure
IGO = ‘Convention’ agreed between governments
  Government commitment: Long-term political stability, funding stability
  A level of independence in structure
  Availability of ‘supporting processes’ through Privileges and Immunities from members: functional support for project
  ‘Freedom to operate’, specifically through procurement process, employment rules and so on

## Slide 7: Timelines
2018 |  |  |  | 2019 |  |  |  | 2020 |  |  |  | 2021 |  |  |  | 2022 |  |  | 
1 | 2 | 3 | 4 | 1 | 2 | 3 | 4 | 1 | 2 | 3 | 4 | 1 | 2 | 3 | 4 | 1 | 2 | 3 | 4
Negotiation
Ratification
Signing
Initialing
Enters into force
Transition
Construction Approval
IGO Development
Element CDRs
System CDR
Proc. Prep.
Procurement
Construction
Const. Prop
Project Development
Design

## Slide 8: SKA Software Construction

## Slide 9: SKA work breakdown structure
SKA Observatory
Project Office
MID Telescope
LOW Telescope
Computing and Software
Image Processing
Management and Controls
Non-image Processing
Verification
ILS
Agile Teams
Agile Teams
Agile Teams

## Slide 10: Software Construction
Computing and Software
Image Processing
Management and Controls
Non-Image Processing
Agile Teams
Agile Teams
Agile Teams
See: https://www.scaledagileframework.com

## Slide 11: Software and computing costs
Chart: Software Costs (Total ~€90M)
| CSP.LMC | CSP.PSS | CSP.PST | TM | SDP | LFAA
 | 2623635 | 13924949.761 | 3585981.3185 | 22448703.1291 | 41594914.7879 | 5432625
Chart: Hardware Costs (Total ~€82M)
| CSP.LMC | CSP.PSS | CSP.PST | TM | SDP | LFAA
 | 90190.8 | 17931786.575 | 2265196.5753 | 1302976.3223 | 60162596.139 | 314503.3858

## Slide 12: Software procurement:
Based on lean/agile procurement principles.
Must also satisfy IGO fair work return principles.
Time and materials service procurement based on collaboration and trust but verify principles
  Highly aligned with NEC4 (our preferred contracting suite) which emphasizes “acting in a spirit of mutual trust and co-operation”.
Risk largely held by the SKA.
  Hence, all contracts, with minimal exceptions, are directly with SKA.
Aim is to procure co-located teams of ~7 people with broad skills in key areas:
  High performance data processing
  Control systems
  Web applications
  Software processes, CI, deployment, machine provisioning.
Specific domain skills provided by product owners and architects

## Slide 13: Computing procurement
Procurement delayed until last reasonable time
This allows SKAO to manage risk, work return etc.
Software teams are responsible for developing final system specifications and procuring test hardware to demonstrate behavior.
Procurement done collaboratively between software teams and SKAO procurement.
Procurement bundled and negotiated with major vendors to ensure consistent approach and best pricing.

## Slide 14
Questions?